Game Plan

Phase 1: Complete Hospital Entry (~25 hospitals)

- Continue with current workflow (quick_test, analyze_hospital_structure, debug as needed)

- Track any new patterns or edge cases discovered

- Deliverable: All hospitals entered in enhanced_hospitals.yaml

- Deliverable: Baseline document showing results for all ~119 hospitals

Phase 2: Single Source of Truth

- Modify pattern_based_scraper.R to read executive_keywords from YAML

- Ensure all 13 patterns use centralized validation functions

- Deliverable: Refactored scraper code

- Deliverable: Documentation of validation logic

Phase 3: Test Against Baseline

- Run all ~119 hospitals through refactored scraper

- Compare results to baseline

- Fix any regressions or unexpected changes

- Deliverable: Validation report (baseline vs. new results)

Phase 4: Missing People Resolution

- Review all hospitals with missing_people entries

- Add patterns/keywords to YAML as needed

- Retest and remove missing_people entries when resolved

- Deliverable: Cleaned-up hospital configurations with minimal missing_people

- Note: Chapleau 627 can stay as ok-MER it has the titles enclosed in "() " issue encountered with FAC 650. and its a small hospital with 3 execs mixed with board members. Lets note the "()" issue and if it comes up again we can think about a pattern

Phase 5: Maintenance Mode

- Document update procedures

- Set up quarterly review schedule

- Deliverable: Maintenance guide

Current Status: Phase 1 in progress

- ✅ ~94 hospitals complete

- ✅ 4-5 blocked

- ✅ 2-3 closed

- 🔄 ~15-20 with missing_people (working but incomplete)

- 📋 ~25 remaining to configure

Ready to continue Phase 1 whe