Phase 2 Implementation Checklist

Overview

Objective: Move all name/title recognition from hardcoded R functions to YAML configuration

Timeline: 3 weeks Current Missing People: ~15-20 hospitals Target: Reduce by 50%+ through better pattern recognition

Pre-Implementation Checklist

- [ ] Backup current enhanced_hospitals.yaml

- [ ] Backup current pattern_based_scraper.R

- [ ] Create baseline snapshot of all hospitals

- [ ] Create Phase 2 working directory

- [ ] Review and approve detailed plan

Week 1: YAML Enhancement

1.1 Create New YAML Sections (Days 1-2)

- [ ] Add recognition_config section

  - [ ] title_keywords (primary, secondary, medical_specific)

  - [ ] name_exclusions (migrate from code)

  - [ ] title_exclusions (migrate from code)

  - [ ] Optional: fuzzy_matching config

  - [ ] Optional: title_inference config

- [ ] Add hospital_overrides section

  - [ ] Template structure

  - [ ] Example entries for known problem hospitals

1.2 Document Known Issues (Days 3-4)

- [ ] FAC 978: Accented character handling (ValÃ©rie Gamache-O'Leary)

- [ ] FAC 961: Complex multi-line titles (4 people)

- [ ] FAC 969: "X and Y" title format (Daniel Mueller)

- [ ] FAC 942: Title format issue (Rochelle Reid)

- [ ] Create override entries for each

1.3 Validate YAML Structure (Day 5)

- [ ] Test YAML loads without errors

- [ ] Verify all sections accessible

- [ ] Create test subset (5-10 hospitals)

- [ ] Document any loading issues

Week 2: Code Refactoring

2.1 Update Validation Functions (Days 6-7)

is_executive_name() Updates

- [ ] Add hospital_overrides parameter

- [ ] Load name_exclusions from config

- [ ] Support additional_name_patterns per hospital

- [ ] Remove hardcoded exclusions

- [ ] Test with edge cases

is_executive_title() Updates

- [ ] Add hospital_overrides parameter

- [ ] Load title_keywords from config (all 3 categories)

- [ ] Support additional_title_keywords per hospital

- [ ] Load title_exclusions from config

- [ ] Remove hardcoded keywords and exclusions

- [ ] Test with edge cases

2.2 Update All 18 Pattern Functions (Days 8-10)

Each function needs modification to pass hospital_info to validators:

- [ ] Pattern 1: h2_name_h3_title

- [ ] Pattern 2: combined_h2

- [ ] Pattern 3: table_rows

- [ ] Pattern 4: h2_name_p_title

- [ ] Pattern 5: div_classes

- [ ] Pattern 6: list_items

- [ ] Pattern 7: boardcard_gallery

- [ ] Pattern 8: custom_table_nested

- [ ] Pattern 9: field_content_sequential

- [ ] Pattern 10: nested_list_with_ids

- [ ] Pattern 11: qch_mixed_tables

- [ ] Pattern 12: p_with_bold_and_br

- [ ] Pattern 13: manual_entry_required

- [ ] Pattern 14: h2_combined_complex

- [ ] Pattern 15: div_container_multiclass

- [ ] Pattern 16: table_cells

- [ ] Pattern 17: p_with_br_list_reversed

- [ ] Pattern 18: table_data_name_accordion

- [ ] Pattern 19: p_strong_combined

For each pattern:

# OLD:

names <- h2_elements[sapply(h2_elements, function(x) is_executive_name(x, config))]

titles <- h3_elements[sapply(h3_elements, function(x) is_executive_title(x, config))]

# NEW:

names <- h2_elements[sapply(h2_elements, function(x) is_executive_name(x, config, hospital_info))]

titles <- h3_elements[sapply(h3_elements, function(x) is_executive_title(x, config, hospital_info))]

Week 3: Testing & Validation

3.1 Unit Testing (Days 11-12)

- [ ] Create test_recognition_logic.R

- [ ] Test name recognition with 10+ cases

- [ ] Test title recognition with 10+ cases

- [ ] Test hospital overrides

- [ ] Fix any validation failures

3.2 Integration Testing (Days 13-14)

- [ ] Run on test subset (5-10 hospitals)

- [ ] Compare with baseline

- [ ] Run on all hospitals

- [ ] Generate comparison report

- [ ] Document all discrepancies

3.3 Review & Finalize (Day 15)

- [ ] Review comparison report

- [ ] Adjust YAML configuration as needed

- [ ] Re-run validation

- [ ] Create final Phase 2 report

- [ ] Update documentation

Success Criteria

Must Have (Required for Phase 2 Completion)

✅ Zero hardcoded keywords in R code ✅ All 18 patterns using centralized validation ✅ YAML configuration loads without errors ✅ No regressions in currently working hospitals ✅ Baseline comparison report generated

Should Have (Strongly Desired)

✅ At least 50% reduction in missing_people entries ✅ Hospital override system working for 3+ hospitals ✅ Clear documentation of new YAML structure ✅ Test suite for validation functions

Nice to Have (Bonus Achievements)

○ 75%+ reduction in missing_people entries ○ Fuzzy matching implemented and working ○ Automated title inference for edge cases ○ Performance same or better than baseline

Key Files to Create/Modify

Modified Files

- enhanced_hospitals.yaml - Add recognition_config section

- pattern_based_scraper.R - Refactor validation functions + all 18 patterns

New Files

- test_recognition_logic.R - Unit tests for validators

- compare_before_after.R - Comparison script

- phase2_validation_workflow.R - Full validation workflow

- Phase2_Upgrade_Plan.md - Detailed plan (this document)

- Phase2_Implementation_Checklist.md - This checklist

Common Issues & Solutions

Issue 1: Accented Characters Not Matching

Solution: Enhanced name_patterns with accented character ranges already in YAML (lines 2292-2300)

Issue 2: Multi-line Titles

Solution: Add title_multiline: true to hospital overrides, handle in title parsing

Issue 3: "X and Y" Format Titles

Solution: Add "and" to title_keywords, or use custom separator in overrides

Issue 4: Complex Credentials Not Recognized

Solution: Already have credential patterns in YAML, ensure they're being loaded

Issue 5: Title Keywords Too Strict

Solution: Add secondary/medical keywords to YAML, use hospital overrides for unique cases

Testing Strategy

Test Set Selection

Choose diverse hospitals representing:

- ✅ Each of the 18 patterns

- ✅ Hospitals with missing_people

- ✅ Large hospitals (15+ executives)

- ✅ Small hospitals (3-5 executives)

- ✅ Teaching hospitals

- ✅ Specialty hospitals

- ✅ Known edge cases (FAC 969, 961, 978, 942)

Validation Levels

- Unit: Individual validation functions work correctly

- Pattern: Each pattern scraper works with new validators

- Integration: Full scraper runs on all hospitals

- Regression: Results match or improve on baseline

Risk Management

| Risk | Impact | Likelihood | Mitigation |
| --- | --- | --- | --- |
| Regressions in working hospitals | High | Medium | Baseline comparison, phased testing |
| YAML parsing errors | High | Low | Validate structure before deployment |
| Performance degradation | Medium | Low | Profile code, optimize if needed |
| Complex edge cases not captured | Medium | Medium | Hospital overrides, iterative testing |
| Timeline overrun | Medium | Medium | Prioritize must-haves, defer nice-to-haves |

Decision Points

Decision 1: Fuzzy Matching

Question: Implement in Phase 2 or defer? Recommendation: Defer to Phase 4 - focus on explicit patterns first

Decision 2: Title Inference

Question: Auto-fill missing titles or require manual entry? Recommendation: Start without, add if testing shows need

Decision 3: Override Granularity

Question: Per-hospital or per-pattern overrides? Recommendation: Per-hospital (more flexible, easier to manage)

Decision 4: Regression Threshold

Question: What % of regressions is acceptable? Recommendation: 0% for working hospitals, improve on missing_people

Communication Plan

Daily Standups

- What was completed yesterday

- What's planned for today

- Any blockers or concerns

End of Week Reviews

- Week 1: YAML structure review

- Week 2: Code review and pattern validation

- Week 3: Testing results and go/no-go decision

Final Deliverables

- Updated code (backed up)

- Phase 2 validation report

- Updated documentation

- Lessons learned document

Rollback Plan

If critical issues found:

- Stop implementation immediately

- Document specific issues

- Restore from backup

- Analyze root cause

- Update plan and retry

Trigger Conditions:

- 5% regression in working hospitals

- YAML parsing failures affecting scraper

- Performance >2x slower

- Critical bug blocking all hospitals

Next Phase Preview

Phase 3: Test Against Baseline

- Full validation of all ~119 hospitals

- Comprehensive comparison report

- Performance benchmarking

- Documentation updates

Phase 4: Missing People Resolution

- Review remaining missing_people entries

- Add patterns/keywords to YAML

- Goal: <5 hospitals requiring manual entries

- Clean up hospital configurations

Status: Ready to begin Phase 2 Assigned To: [Team/Individual] Start Date: [To be determined] Target Completion: [3 weeks from start]

Questions Before Starting

- Approved to proceed with this plan? ⬜

- Backup strategy confirmed? ⬜

- Test environment ready? ⬜

- Time allocated for all 3 weeks? ⬜

- Review schedule set up? ⬜

Sign-off: _____________________________ Date: __________