Phase 2 Upgrade: Executive Summary

Overview

Project: Ontario Hospital Executive Scraper - Phase 2 Enhancements Date: November 6, 2025 Status: Ready to begin implementation

The Problem

Currently, the pattern_based_scraper.R has hardcoded name and title recognition logic:

Hardcoded Elements in R Code:

- Title Keywords (19 keywords hardcoded in lines 134-141)

  - CEO, Chief, President, VP, Director, etc.

  - Cannot add new keywords without editing code

- Name Exclusions (7 patterns hardcoded in lines 102-110)

  - "About Us", "Ontario Health", "Board Members", etc.

  - Cannot adjust without code changes

- Title Exclusions (7 patterns hardcoded in lines 147-155)

  - "powered by", "copyright", etc.

  - Fixed in code

Impact:

- ~15-20 hospitals require manual missing_people entries

- Each new edge case requires code modification

- Difficult to maintain and update

- No hospital-specific customization

The Solution

Move all recognition logic to YAML configuration file

Key Changes:

1. New YAML Sections

recognition_config:

title_keywords:          # Replaces hardcoded keywords

primary: [...]

secondary: [...]

medical_specific: [...]

name_exclusions: [...]   # Replaces hardcoded non-names

title_exclusions: [...]  # Replaces hardcoded invalid titles

hospital_overrides:        # NEW: Per-hospital customization

FAC_969:

additional_title_keywords:

- "Physician-in-Chief"

- "Research Chair"

2. Updated R Functions

- is_executive_name() - Now reads from YAML, supports overrides

- is_executive_title() - Now reads from YAML, supports overrides

- All 18 pattern functions - Pass hospital_info for overrides

Benefits

Immediate Benefits:

✅ Single Source of Truth - All recognition rules in one YAML file ✅ No Code Changes Needed - Add keywords via YAML ✅ Hospital-Specific Overrides - Custom rules per hospital ✅ Reduced Missing People - Target 50%+ reduction ✅ Better Maintainability - Update YAML, not code

Long-term Benefits:

✅ Easier Onboarding - New team members edit YAML, not R ✅ Faster Updates - Add new hospitals without code changes ✅ Better Testing - Validate YAML separately from code ✅ Clearer Documentation - Configuration is self-documenting

Implementation Plan

Timeline: 3 Weeks

Week 1: YAML Enhancement

- Add recognition_config section to YAML

- Add hospital_overrides section

- Migrate hardcoded values to YAML

- Validate YAML structure

Week 2: Code Refactoring

- Update is_executive_name() function

- Update is_executive_title() function

- Update all 18 pattern functions

- Test each component

Week 3: Testing & Validation

- Create/use baseline snapshot

- Run upgraded scraper on all hospitals

- Compare results with baseline

- Document improvements

Known Issues Being Addressed

Issue Examples with Solutions:

| Hospital | FAC | Issue | Phase 2 Solution |
| --- | --- | --- | --- |
| Ontario Shores | 969 | "Physician-in-Chief and Research Chair" not recognized | Add to hospital_overrides with custom keywords |
| Kingston Health | 978 | Accented name "Valérie Gamache-O'Leary" | Add enhanced pattern for accented+hyphenated names |
| Ottawa Heart | 961 | 4 people with complex multi-line titles | Add medical-specific keywords + title_multiline flag |
| Hamilton Health | 942 | "Senior Lead & Strategic Advisor" format | Add keywords for non-standard titles |

Deliverables

Documentation (Completed):

- ✅ Phase2_Upgrade_Plan.md (23 pages, comprehensive)

  - Detailed architecture analysis

  - Code modification specifications

  - Testing strategy

  - Risk mitigation

- ✅ Phase2_Implementation_Checklist.md (15 pages)

  - Step-by-step task list

  - Success criteria

  - Decision points

  - Weekly milestones

- ✅ Phase2_Quick_Start_Guide.md (18 pages)

  - Copy-paste YAML additions

  - Function replacement code

  - Test scripts

  - Troubleshooting guide

- ✅ Phase2_Executive_Summary.md (this document)

Code Files (To Be Created):

- ⬜ Updated enhanced_hospitals.yaml

- ⬜ Updated pattern_based_scraper.R

- ⬜ test_recognition_logic.R (unit tests)

- ⬜ validate_yaml.R (YAML validation)

- ⬜ test_phase2_single.R (single hospital test)

- ⬜ compare_before_after.R (baseline comparison)

Reports (To Be Generated):

- ⬜ Baseline snapshot (before Phase 2)

- ⬜ Phase 2 validation report

- ⬜ Improvement metrics report

Risk Assessment

| Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- |
| Regressions in working hospitals | Medium | High | Baseline comparison, phased testing |
| YAML syntax errors | Low | High | Validation script, pre-flight checks |
| Performance issues | Low | Medium | Profile code, optimize if needed |
| Timeline overrun | Medium | Medium | Clear milestones, prioritize must-haves |

Overall Risk: LOW - Well-documented plan with clear rollback strategy

Success Metrics

Quantitative Targets:

- ✅ 0 hardcoded keywords in R code (down from 26)

- ✅ 50%+ reduction in missing_people entries (from ~15-20)

- ✅ 18/18 patterns using centralized validation (100%)

- ✅ 0% regressions in working hospitals

Qualitative Goals:

- ✅ Easy to add new keywords without code changes

- ✅ Hospital-specific overrides work correctly

- ✅ Clear documentation for future maintainers

- ✅ Improved debugging capabilities

Resource Requirements

Time Commitment:

- Week 1: 10-15 hours (YAML design and testing)

- Week 2: 15-20 hours (Code refactoring and unit testing)

- Week 3: 10-15 hours (Integration testing and validation)

- Total: 35-50 hours over 3 weeks

Technical Requirements:

- R environment with existing packages

- Enhanced_hospitals.yaml (existing)

- Pattern_based_scraper.R (existing)

- Baseline data snapshot (to be created)

- Test environment for validation

Skills Needed:

- YAML syntax knowledge

- R programming (pattern matching, string handling)

- Understanding of existing scraper architecture

- Testing and validation experience

Decision Points

Immediate Decisions Needed:

- Approve Plan?

  - [ ] Yes, proceed as outlined

  - [ ] Yes, with modifications (specify)

  - [ ] No, need more information

- Start Date?

  - Recommended: Within next week

  - Must complete before Phase 3 begins

- Resource Allocation?

  - Who will implement?

  - Who will review/test?

  - Who approves final changes?

Deferred Decisions:

- Fuzzy Matching - Defer to Phase 4 (not critical)

- Auto Title Inference - Defer to Phase 4 (nice-to-have)

- Machine Learning Enhancement - Future consideration

Rollback Plan

If critical issues arise:

Trigger Conditions:

- More than 5% regression in working hospitals

- YAML parsing failures affecting functionality

- Performance degradation >2x

- Blocking bugs preventing scraping

Rollback Steps:

- Stop implementation immediately

- Restore from backup (pre-Phase 2 files)

- Document specific failure

- Analyze root cause

- Update plan based on lessons learned

- Restart when ready

Backup Files Required:

- enhanced_hospitals.yaml (original)

- pattern_based_scraper.R (original)

- Baseline results snapshot

Communication Plan

During Implementation:

Daily Updates:

- Brief status report

- Blockers identified

- Progress against checklist

Weekly Reviews:

- End of Week 1: YAML structure review

- End of Week 2: Code review and pattern validation

- End of Week 3: Go/no-go decision based on testing

After Completion:

Deliverables:

- Updated code (with backups)

- Phase 2 completion report

- Lessons learned document

- Updated project documentation

Next Steps

Immediate Actions:

- Review Documents (1-2 hours)

  - Read full upgrade plan

  - Review implementation checklist

  - Understand quick-start guide

- Approve & Schedule (30 minutes)

  - Get stakeholder approval

  - Set start date

  - Block time for 3-week implementation

- Prepare Environment (1 hour)

  - Create backups

  - Set up test directory

  - Verify R environment

- Begin Week 1 (per schedule)

  - Start YAML enhancements

  - Follow quick-start guide

  - Complete checklist items

Questions?

For Clarification:

- Review Phase2_Upgrade_Plan.md for technical details

- Review Phase2_Implementation_Checklist.md for tasks

- Review Phase2_Quick_Start_Guide.md for code examples

For Support:

- Detailed documentation provided for self-service

- All code examples are copy-paste ready

- Validation scripts included for testing

Conclusion

Phase 2 represents a significant architectural improvement to the Ontario Hospital Executive Scraper project. By centralizing recognition logic in YAML:

✅ We create a single source of truth ✅ We enable hospital-specific customization ✅ We reduce maintenance burden ✅ We improve missing people resolution ✅ We prepare for Phase 3 validation and Phase 4 optimization

The plan is comprehensive, well-documented, and ready for implementation. With proper execution over 3 weeks, we will significantly improve the scraper's capabilities while making it easier to maintain going forward.

Approval Section

Project Lead: ___________________________ Date: __________

Technical Reviewer: _____________________ Date: __________

Stakeholder: ____________________________ Date: __________

Phase 2 Status: 📋 Ready to begin Next Phase: Phase 3 - Test Against Baseline Project Overall: On Track

Appendix: File Index

All Phase 2 documentation has been created and is available:

- Phase2_Upgrade_Plan.md - 23-page comprehensive plan

- Phase2_Implementation_Checklist.md - 15-page task list

- Phase2_Quick_Start_Guide.md - 18-page implementation guide

- Phase2_Executive_Summary.md - This document (7 pages)

Total Documentation: 63 pages covering all aspects of Phase 2 implementation

Document Version: 1.0 Last Updated: November 6, 2025 Status: Final - Ready for Implementation