Phase 2 Upgrade Documentation - README

📚 Document Overview

This folder contains complete documentation for Phase 2: YAML-Based Name & Title Recognition upgrade to the Ontario Hospital Executive Scraper.

Total Documentation: 4 comprehensive documents (63 pages)

🗂️ How to Use This Documentation

Start Here:

- Phase2_Executive_Summary.md ⬅️ READ THIS FIRST

  - 7-page overview

  - The problem, solution, and benefits

  - High-level plan and timeline

  - Decision points and approvals

Then Review:

- Phase2_Upgrade_Plan.md

  - 23-page detailed technical plan

  - Architecture analysis

  - Code specifications

  - Testing strategy

  - Risk mitigation

For Implementation:

- Phase2_Implementation_Checklist.md

  - 15-page step-by-step checklist

  - Daily/weekly tasks

  - Success criteria

  - Testing levels

- Phase2_Quick_Start_Guide.md

  - 18-page hands-on guide

  - Copy-paste YAML additions

  - Code replacement snippets

  - Test scripts

  - Troubleshooting

🎯 Quick Navigation

If You Want To...

Understand the overall plan: → Read Phase2_Executive_Summary.md (15 min)

Get technical details: → Read Phase2_Upgrade_Plan.md (45 min)

Start implementing: → Use Phase2_Quick_Start_Guide.md + Phase2_Implementation_Checklist.md

Review before approval: → Read Phase2_Executive_Summary.md sections:

- Overview

- Benefits

- Risk Assessment

- Success Metrics

- Approval Section

Understand the changes: → Phase2_Upgrade_Plan.md sections:

- Current Architecture Analysis

- Upgrade Plan

- Implementation Sequence

Get started coding: → Phase2_Quick_Start_Guide.md sections:

- Step 1-10 (with copy-paste code)

- Validation scripts

- Test procedures

📋 Pre-Implementation Checklist

Before starting Phase 2, ensure you have:

- [ ] Read Phase2_Executive_Summary.md

- [ ] Reviewed Phase2_Upgrade_Plan.md

- [ ] Current enhanced_hospitals.yaml file

- [ ] Current pattern_based_scraper.R file

- [ ] R environment with rvest, dplyr, stringr, yaml

- [ ] Backup directory created

- [ ] Baseline data (or plan to create it)

- [ ] 3 weeks allocated for implementation

- [ ] Approval to proceed

🏗️ Architecture Overview

Current State (Before Phase 2):

pattern_based_scraper.R

├── is_executive_name()

│   ├── ❌ Hardcoded name patterns (in code)

│   └── ❌ Hardcoded exclusions (in code)

│

├── is_executive_title()

│   ├── ❌ Hardcoded keywords (19 in code)

│   └── ❌ Hardcoded exclusions (7 in code)

│

└── 18 Pattern Functions

└── ❌ No hospital-specific overrides

enhanced_hospitals.yaml

├── ✅ hospitals: [list of 119 hospitals]

├── ✅ name_patterns: [regex patterns]

├── ❌ No title keywords

├── ❌ No exclusion patterns

└── ❌ No hospital overrides

Target State (After Phase 2):

pattern_based_scraper.R

├── is_executive_name(text, config, hospital_info)

│   ├── ✅ Reads patterns from config

│   ├── ✅ Reads exclusions from config

│   └── ✅ Applies hospital overrides

│

├── is_executive_title(text, config, hospital_info)

│   ├── ✅ Reads keywords from config

│   ├── ✅ Reads exclusions from config

│   └── ✅ Applies hospital overrides

│

└── 18 Pattern Functions

└── ✅ All pass hospital_info for overrides

enhanced_hospitals.yaml

├── ✅ hospitals: [list of 140 hospitals]

├── ✅ name_patterns: [regex patterns]

├── ✅ recognition_config:

│   ├── title_keywords (primary/secondary/medical)

│   ├── name_exclusions

│   └── title_exclusions

└── ✅ hospital_overrides:

├── FAC_969: [custom keywords]

├── FAC_978: [custom patterns]

└── FAC_961: [custom keywords]

📊 Expected Outcomes

Quantitative Improvements:

- Hardcoded elements: 26 → 0 (100% reduction)

- Missing people entries: ~15-20 → ~15-18 (80 % reduction target)

- Hospitals with overrides: 0 → 4+ (immediate), more as needed

- Patterns using centralized logic: 0/18 → 18/18 (100%)

Qualitative Improvements:

- ✅ Single source of truth (YAML)

- ✅ Easy to maintain (no code changes)

- ✅ Hospital-specific customization

- ✅ Better documentation

- ✅ Easier debugging

⚙️ Implementation Timeline

Week 1: YAML Enhancement (10-15 hours)

Days 1-2: Add recognition_config section Days 3-4: Add hospital_overrides section Day 5: Create test hospitals and validate

Deliverable: Updated enhanced_hospitals.yaml

Week 2: Code Refactoring (15-20 hours)

Days 6-7: Update validation functions Days 8-10: Update all 18 pattern functions

Deliverable: Updated pattern_based_scraper.R

Week 3: Testing & Validation (10-15 hours)

Days 11-12: Unit testing Days 13-14: Integration testing Day 15: Review and finalize

Deliverable: Validation report, updated documentation

🔧 Key Technical Changes

1. YAML Structure Addition

Add two new sections to enhanced_hospitals.yaml:

recognition_config:           # NEW

title_keywords:

primary: [CEO, Chief, ...]

secondary: [Associate, ...]

medical_specific: [Chief of Medicine, ...]

name_exclusions: [patterns]

title_exclusions: [patterns]

hospital_overrides:           # NEW

FAC_XXX:

additional_name_patterns: [...]

additional_title_keywords: [...]

notes: "..."

2. Function Signature Updates

# OLD

is_executive_name(text, config)

is_executive_title(text, config)

# NEW

is_executive_name(text, config, hospital_info = NULL)

is_executive_title(text, config, hospital_info = NULL)

3. Pattern Function Updates

All 18 pattern functions need to pass hospital_info:

# OLD

is_executive_name(x, config)

# NEW

is_executive_name(x, config, hospital_info)

🧪 Testing Strategy

Level 1: Unit Tests

- Test name recognition with various formats

- Test title recognition with keywords

- Test hospital overrides

- Validate YAML loading

Level 2: Pattern Tests

- Test each of 18 patterns individually

- Verify hospital_info passed correctly

- Check override application

Level 3: Integration Tests

- Run on test subset (5-10 hospitals)

- Run on all hospitals

- Compare with baseline

Level 4: Regression Tests

- Ensure no working hospitals break

- Verify improvement in missing_people

- Performance benchmarking

📈 Success Metrics

Required for Sign-Off:

✅ Zero hardcoded keywords in R code ✅ All 18 patterns using centralized validation ✅ YAML loads without errors ✅ No regressions in working hospitals ✅ Baseline comparison report generated

Strongly Desired:

✅ 80 %+ reduction in missing_people entries ✅ Hospital overrides working for 3+ hospitals ✅ Clear documentation of changes ✅ Test suite operational

⚠️ Risk Mitigation

| Risk | Mitigation Strategy |
| --- | --- |
| Regressions | Baseline comparison, phased testing |
| YAML errors | Validation script, syntax checking |
| Performance | Profile code, optimize if needed |
| Timeline slip | Clear milestones, prioritize tasks |

Overall Risk Level: LOW (well-documented, reversible)

🔄 Rollback Plan

If critical issues arise:

- Stop implementation immediately

- Restore from backup files:

  - enhanced_hospitals.yaml (original)

  - pattern_based_scraper.R (original)

- Document the issue

- Analyze root cause

- Update plan and retry when ready

📞 Support & Resources

Documentation Files:

- Phase2_Executive_Summary.md - Start here

- Phase2_Upgrade_Plan.md - Technical details

- Phase2_Implementation_Checklist.md - Task list

- Phase2_Quick_Start_Guide.md - Implementation guide

Code Examples:

All code examples are provided in the Quick-Start Guide and are ready to copy-paste.

Test Scripts:

Validation scripts included in documentation:

- validate_yaml.R

- test_recognition_logic.R

- test_phase2_single.R

- compare_before_after.R

✅ Approval & Sign-Off

Before Starting:

- [ ] Executive summary reviewed

- [ ] Detailed plan reviewed

- [ ] Resource allocation confirmed

- [ ] Start date scheduled

- [ ] Stakeholders notified

After Completion:

- [ ] All tests passed

- [ ] Validation report reviewed

- [ ] Documentation updated

- [ ] Backups verified

- [ ] Stakeholders informed

🚀 Getting Started

Step 1: Read Documentation (2-3 hours)

- Phase2_Executive_Summary.md (15 min)

- Phase2_Upgrade_Plan.md (45 min)

- Phase2_Implementation_Checklist.md (30 min)

- Phase2_Quick_Start_Guide.md (60 min)

Step 2: Prepare Environment (1 hour)

- Create backups

- Set up test directory

- Verify R packages

- Create baseline if needed

Step 3: Begin Implementation (Week 1)

- Follow Quick-Start Guide Step 1-5

- Add YAML sections (copy-paste provided)

- Validate YAML structure

- Test with single hospital

Step 4: Continue (Weeks 2-3)

- Follow Implementation Checklist

- Update validation functions

- Update pattern functions

- Test thoroughly

- Generate reports

📝 Document Versions

All documents are Version 1.0, dated November 6, 2025:

- ✅ Phase2_Executive_Summary.md (v1.0)

- ✅ Phase2_Upgrade_Plan.md (v1.0)

- ✅ Phase2_Implementation_Checklist.md (v1.0)

- ✅ Phase2_Quick_Start_Guide.md (v1.0)

- ✅ README.md (v1.0 - this file)

🎓 Key Concepts

Single Source of Truth

All recognition logic in one place (YAML), making it easy to update and maintain.

Hospital Overrides

Custom rules for specific hospitals with unique formats, without changing core code.

Centralized Validation

All 18 patterns use the same validation functions, ensuring consistency.

Backward Compatible

Old hospitals continue working while new capabilities are added.

📅 Maintenance After Phase 2

Adding New Keywords:

- Edit enhanced_hospitals.yaml

- Add to title_keywords section

- No code changes required!

Adding Hospital Override:

- Edit enhanced_hospitals.yaml

- Add entry to hospital_overrides

- Specify additional patterns/keywords

- No code changes required!

Debugging Issues:

- Check YAML structure (validate_yaml.R)

- Test validation functions (test_recognition_logic.R)

- Test specific hospital (test_phase2_single.R)

- Compare with baseline

🏁 Next Phases

Phase 3: Test Against Baseline

- Comprehensive validation

- Performance testing

- Documentation updates

Phase 4: Missing People Resolution

- Review remaining cases

- Add patterns/keywords

- Clean up configurations

Phase 5: Maintenance Mode

- Quarterly reviews

- Documentation maintenance

- Process improvements

💡 Tips for Success

- Read before coding - The documentation is comprehensive

- Test incrementally - Don't change everything at once

- Use provided scripts - Validation and test scripts included

- Keep backups - Always have rollback option

- Document as you go - Note any issues or learnings

- Ask questions early - Review documents thoroughly first

📧 Questions?

All questions should be answerable from the documentation:

General questions: Phase2_Executive_Summary.md Technical questions: Phase2_Upgrade_Plan.md Implementation questions: Phase2_Quick_Start_Guide.md Task-specific questions: Phase2_Implementation_Checklist.md

✨ Summary

Phase 2 moves the Ontario Hospital Executive Scraper from hardcoded recognition logic to a flexible, YAML-based configuration system. This upgrade will:

✅ Make the system easier to maintain ✅ Enable hospital-specific customization ✅ Reduce missing people entries ✅ Create a single source of truth ✅ Prepare for future enhancements

Documentation Status: ✅ Complete (63 pages) Implementation Status: 📋 Ready to begin Estimated Effort: 35-50 hours over 3 weeks Risk Level: 🟢 Low (well-documented, reversible)

Good luck with Phase 2 implementation! 🚀

README Version: 1.0 Last Updated: November 6, 2025 Total Documentation: 63 pages across 5 files